The Evangelist

Evangelism App

Technical Build Plan — V1

Framework recommendation · MVP scope · Architecture · Roadmap

Prepared June 2026  ·  Solo-developer edition

# Contents

# 1. Executive Summary

The Evangelist is a mobile app that encourages Christians to share the Gospel, track their outreach, follow up with new believers, and connect them to local churches. This document translates the product vision into a concrete, buildable plan for a single developer shipping to both iOS and Android.

The headline recommendation is to build with Flutter, backed by Firebase, and to ship a focused MVP that proves the core loop — log an outreach, see your streak grow, follow up with the people you meet — before adding the map, church directory, and payments. A realistic solo-developer timeline to a public beta is roughly five to six months of focused part-to-full-time work.

The plan is deliberately phased so that something usable and motivating reaches real evangelists early, and heavier features (live map, church integration, monetization) are layered on once the core habit loop is validated.

# 2. Framework Recommendation: Flutter

You asked which framework is best for reaching both Android and iPhone users from one codebase. Both Flutter and React Native do this well, and either is a defensible choice. For your situation — a solo developer, building a visually rich, animation-heavy app from scratch — the recommendation is Flutter, with one important exception noted below.

## Why Flutter for a solo developer

- One UI that looks identical on both platforms. Flutter draws every pixel itself, so your black-and-orange design, streak animations, and progress bars render the same on iPhone and Android. As a solo developer who can't spend days chasing platform-specific layout bugs, this consistency saves real time.

- Built for smooth, animated UIs. The dashboard is meant to feel inspiring — streaks, milestones, celebratory moments. Flutter compiles to native ARM code and handles fluid 60fps animation with less effort than the alternatives.

- Rich widgets out of the box. Most of the UI you need (lists, cards, navigation, forms) ships with the framework, so you depend on fewer third-party packages — fewer things to break or maintain alone.

- Fast iteration. Hot reload lets you see design changes instantly, which matters a lot when you are both the designer and the developer.

- Strong support for what this app needs. Mature, well-supported packages exist for Google Maps, Firebase, push notifications, local storage, and contacts.

## The one exception

If you already know JavaScript, React, or web development, choose React Native instead. You will move far faster building on skills you already have than learning Dart (Flutter's language) from zero. The best framework is partly the one you can actually ship in. If you are starting fresh either way, Flutter is the stronger pick for this particular app.

## Side-by-side comparison

| Factor | Flutter (recommended) | React Native |
| --- | --- | --- |
| Language | Dart (easy to learn) | JavaScript / TypeScript |
| UI consistency across iOS/Android | Excellent — identical rendering | Good — uses native components, minor differences |
| Animations / polished feel | Excellent | Good |
| Learning curve from scratch | Moderate | Moderate (easier if you know JS) |
| Existing JS/React skills reusable | No | Yes |
| Maps, Firebase, push, AI | Well supported | Well supported |
| Hiring help later | Smaller talent pool | Larger talent pool |
| Best when… | Building fresh, UI-heavy, solo | You already know JS/React or want web too |

Bottom line: build in Flutter unless you already know JavaScript/React, in which case build in React Native. Everything else in this plan applies equally to both.

# 3. Recommended Technology Stack

This stack is chosen to keep a solo developer productive: managed services instead of self-hosted servers, generous free tiers, and tools that work cleanly with the chosen framework.

| Layer | Recommendation | Why |
| --- | --- | --- |
| App framework | Flutter (or React Native) | One codebase, both platforms |
| Backend / database | Firebase (Firestore) | No server to manage; real-time; scales; free tier |
| Authentication | Firebase Auth | Email, Google, Apple sign-in built in |
| Push notifications | Firebase Cloud Messaging | Powers follow-up reminders; free |
| File / image storage | Firebase Storage | Stores contact selfies, profile photos |
| Background logic | Cloud Functions | Sends scheduled follow-ups, generates AI text |
| Maps | Google Maps SDK | Evangelist activity, nearby churches/events |
| AI features | Claude or OpenAI API | Follow-up messages, daily encouragement |
| Analytics | Firebase Analytics | Track the North Star: Active Evangelists |

Alternative to Firebase: Supabase (an open-source backend built on PostgreSQL) is a strong substitute if you prefer a traditional SQL database or want to avoid vendor lock-in. For a first solo build, Firebase is the faster path; Supabase is the better long-term fit if you later want full control of your data. Either works.

# 4. MVP Scope — What Ships First

The fastest way to fail is to build all five modules at once. The MVP should prove the core loop: a believer logs an outreach, watches their streak and impact grow, and is reminded to follow up with the people they meet. Everything else can wait.

## In the MVP (V1)

- Sign-up / login (email, Google, Apple)

- Dashboard: streak card, lifetime + monthly impact metrics, weekly mission with progress bar, daily Scripture/encouragement, recent activity

- Quick outreach logging: record a conversation, salvation, or follow-up in a few taps

- People (CRM): add a contact, set status, view follow-up timeline

- Manual follow-up reminders via push notifications

- Profile with impact stats and the first set of achievement badges

## Fast follow (V1.1 – V1.2)

- Automated follow-up sequences (Day 1 / 3 / 7 / 14 / 30)

- AI-generated follow-up messages and daily encouragement

- Community feed: testimonies, salvation stories, reactions

## Deferred (V2+)

- Map module: live evangelists, “Start Evangelizing” mode, hotspots (more complex, and carries privacy considerations)

- Church profiles and the church recommendation engine

- Paid church features and monetization

Reasoning: the dashboard and People CRM deliver the app's core value and habit loop with the least technical risk. The map and church directory add significant complexity (real-time location, privacy controls, a moderated directory) and should follow once the core loop is proven with real users.

# 5. Architecture Overview

The architecture is intentionally simple — a “serverless” design where the app talks directly to managed Firebase services, with small Cloud Functions handling anything that must run on a schedule or in the background.

App (Flutter)  →  Firebase Auth (login)

App (Flutter)  →  Firestore (people, outreach logs, streaks, posts)

App (Flutter)  →  Firebase Storage (selfies, profile photos)

Cloud Functions  →  send scheduled follow-up reminders (Cloud Messaging)

Cloud Functions  →  call Claude/OpenAI to draft messages & daily encouragement

Why this shape: with no server to provision, patch, or scale, a solo developer spends time on features rather than infrastructure. Firestore syncs in real time (handy for streaks and the community feed), and Cloud Functions keep secrets like AI API keys off the user's device.

## Core data model (starting point)

| Collection | Key fields |
| --- | --- |
| users | name, city, church, streakCount, lastEvangelismDate, weeklyGoal, badges[] |
| contacts | firstName, lastName, phone, email, city, dateMet, status, evangelistId, selfieUrl |
| followups | contactId, type (Day1/3/7/14/30), dueDate, sentDate, status |
| outreach_logs | userId, type (conversation/salvation/followup), location, timestamp |
| posts | userId, type (testimony/salvation/update), text, reactions{}, createdAt |

# 6. Phased Roadmap (Solo Developer)

Timeline assumes one developer working roughly part-to-full time. Treat the weeks as relative effort, not hard deadlines — adjust to your available hours.

| Phase | Focus | Deliverable | Est. |
| --- | --- | --- | --- |
| 0 · Foundation | Project setup, design system, Firebase, auth, navigation shell | App runs, you can log in, tabs navigate | Weeks 1–2 |
| 1 · Core MVP | Dashboard, outreach logging, People CRM, push reminders, basic Profile | Usable app that proves the core loop | Weeks 3–10 |
| 2 · Engagement | Automated follow-up sequences, AI messages & daily encouragement, achievements | Retention & motivation features live | Weeks 11–16 |
| 3 · Community | Testimonies/salvation feed, reactions, moderation basics | Social encouragement layer | Weeks 17–20 |
| 4 · Beta & launch | Polish, testing, app store setup, closed beta, store submission | Live on App Store & Google Play | Weeks 21–26 |
| 5 · V2 | Map module, church directory, monetization | Expansion features | Post-launch |

Ship to a small group of real evangelists at the end of Phase 1 (TestFlight on iOS, internal testing track on Google Play). Their feedback should shape Phases 2–4 more than this document does.

# 7. Costs to Expect

Early on, almost everything runs on free tiers. The unavoidable costs are the app store developer accounts; cloud and AI costs stay near zero until you have meaningful usage.

| Item | Cost | Notes |
| --- | --- | --- |
| Apple Developer Program | $99 / year | Required to publish on the App Store |
| Google Play Developer | $25 one-time | Required to publish on Google Play |
| Firebase | $0 to start | Free tier covers early users; pay-as-you-grow |
| Google Maps | $0 to start | Generous free monthly usage; deferred to V2 |
| AI API (Claude/OpenAI) | Usage-based | Cents per message; small at MVP scale |
| Domain / website (optional) | ~$12 / year | For a landing page |

# 8. Risks & How to Manage Them

- Scope creep. The vision is large. Mitigate by holding the line on the MVP scope above and resisting the map/church features until the core loop is proven.

- Solo-developer burnout. Ship small, ship often. Each phase ends in something demonstrable, which sustains momentum and invites early feedback.

- Privacy of contacts and location. You are storing real people's names and phone numbers. Collect the minimum, keep map location approximate and opt-in, and write a clear privacy policy before launch (the app stores require one).

- Learning curve. If Flutter/Dart is new, budget a couple of weeks for ramp-up in Phase 0 and lean on the official Flutter + Firebase tutorials, which cover most of this stack end to end.

- Community moderation. A public feed needs basic reporting and moderation from day one to stay a safe, encouraging space.

# 9. Recommended Next Steps

- Confirm the framework: Flutter, unless you already know JavaScript/React.

- Set up the developer accounts (Apple, Google) and a Firebase project.

- Build the Phase 0 shell: login plus the five-tab navigation, themed in black/orange.

- Implement the Dashboard and outreach logging first — it is the heart of the app.

- Recruit five to ten evangelists now to test the Phase 1 build and give feedback.

The accompanying clickable prototype shows the intended look and the core screens, and can serve as your visual reference while building. The pitch deck summarizes the vision for anyone you bring on to help.